Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 3 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6064 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flow Creation | USN-1 | As an IT admin, I can create a flow named “Standard Laptop Task” in Flow Designer (Application: Global, Run as: System User) so the automation has a foundation. | 2 | High | Team Member 1 |
| Sprint-1 |  | USN-2 | As an IT admin, I can add the Service Catalog trigger so the flow starts when a standard laptop request is placed. | 2 | High | Team Member 1 |
| Sprint-1 |  | USN-3 | As an IT admin, I can add a Create Catalog Task action linked to the Requested Item record so a task is generated for every request. | 3 | High | Team Member 2 |
| Sprint-1 |  | USN-4 | As an IT admin, I can set the short description, description and Assignment group (Hardware) on the catalog task so the hardware team knows what to configure. | 3 | High | Team Member 2 |
| Sprint-1 |  | USN-5 | As an IT admin, I can save and activate the flow so it is ready to run. | 1 | High | Team Member 1 |
| Sprint-2 | Flow Assignment & Approval Handling | USN-6 | As an IT admin, I can open Maintain Items and locate the “Standard Laptop” catalog item. | 1 | High | Team Member 3 |
| Sprint-2 |  | USN-7 | As an IT admin, I can remove existing automations in the Process Engine tab and attach the “Standard Laptop Task” flow to the catalog item. | 3 | High | Team Member 3 |
| Sprint-2 |  | USN-8 | As an IT admin, I can save the catalog item so the flow runs on every new order. | 1 | High | Team Member 3 |
| Sprint-2 |  | USN-9 | As a procurement team member, I want the catalog task to be created only after the request is approved so the hardware team is not assigned unapproved work. | 5 | Medium | Team Member 4 |
| Sprint-3 | Service Catalog Ordering & Approval | USN-10 | As an end user, I can browse Service Catalog > Hardware and open the “Standard Laptop” item. | 1 | High | Team Member 4 |
| Sprint-3 |  | USN-11 | As an end user, I can click Order Now and see the order status with my Request Number. | 2 | High | Team Member 4 |
| Sprint-3 |  | USN-12 | As an approver, I can open the request, go to the Approvers section and approve the request. | 2 | High | Team Member 2 |
| Sprint-3 |  | USN-13 | As a hardware team member, I can open the Requested Item and see the auto-created catalog task with its short description and Hardware assignment group. | 3 | High | Team Member 2 |
| Sprint-4 | Testing & Documentation | USN-14 | As a tester, I can run an end-to-end test (order, approve, task created) and verify it in Flow Designer execution details. | 3 | High | Team Member 1 |
| Sprint-4 |  | USN-15 | As a tester, I can test a rejected request and confirm no catalog task is created. | 2 | Medium | Team Member 3 |
| Sprint-4 |  | USN-16 | As a hardware team member, I receive a notification when a configuration task is assigned to my group. | 2 | Low | Team Member 4 |
| Sprint-4 |  | USN-17 | As a project team, we document the flow, test results and conclusion for hand-off. | 2 | Medium | Team Member 1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 17 Feb 2025 | 22 Feb 2025 |  |  |
| Sprint-2 | 10 | 6 Days | 24 Feb 2025 | 01 Mar 2025 |  |  |
| Sprint-3 | 8 | 6 Days | 03 Mar 2025 | 08 Mar 2025 |  |  |
| Sprint-4 | 9 | 6 Days | 10 Mar 2025 | 15 Mar 2025 |  |  |

Velocity:

Our project has 4 sprints of 6 days each and a total of 38 story points. The team’s average velocity (AV) is the total story points divided by the number of sprints: 38 / 4 = 9.5 story points per sprint.

Average velocity per day = Sprint velocity / Sprint duration = 9.5 / 6 ≈ 1.58 story points per day.

Planned velocity by sprint: Sprint-1 = 11, Sprint-2 = 10, Sprint-3 = 8, Sprint-4 = 9. The “Story Points Completed” and “Sprint Release Date (Actual)” columns are to be filled in as each sprint closes.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.