A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Flow Creation (Epic 1)

Creating the Flow (USN1) 2

Adding Service Catalog Trigger (USN2) 2

Adding Create Catalog Task Action (USN3) 3

Setting Task Fields (USN4) 3

Saving and Activating the Flow (USN5) 1

Total Story Point in Sprint 1= 2+2+3+3+1=11

Sprint 2

Flow Assignment & Approval Handling (Epic 2)

Locating Standard Laptop Item (USN6) 1

Attaching Flow in Process Engine (USN7) 3

Saving the Catalog Item (USN8) 1

Creating Task Only After Approval (USN9) 5

Total Story Point in Sprint 2= 1+3+1+5=10

Sprint 3

Service Catalog Ordering & Approval (Epic 3)

Opening Standard Laptop Item (USN10) 1

Placing the Order (USN11) 2

Approving the Request (USN12) 2

Viewing the Catalog Task (USN13) 3

Total Story Point in Sprint 3= 1+2+2+3=8

Sprint 4

Testing & Documentation (Epic 4)

End-to-End Testing (USN14) 3

Rejection Scenario Testing (USN15) 2

Hardware Team Notification (USN16) 2

Project Documentation (USN17) 2

Total Story Point in Sprint 4= 3+2+2+2=9

Total Story Points

Sprint 1 = 11

Sprint 2 = 10

Sprint 3 = 8

Sprint 4 = 9

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 11+10+8+9=38

No of Sprints= 4

Velocity =38/4

9.5(Story Points per Sprint)

Your team’s velocity is 9.5 Story Points per Sprint.